FORESIGHT

Project Status Audit and AI-Integration Verification

Evidence-based status of every Foresight component, whether a genuine trained AI model exists, and whether it is integrated end to end.

Project: Foresight — visual produce-spoilage estimation (research prototype)

Document: 00 — Project status audit

Date: 15 October 2026

Workspace: /Users/nandu/Downloads/foresight

Deployed model: vit_b16_primary@epoch9 (backend/models/foresight_vit.pt)

Every number in this document is generated by releases/final_review/build/build_reports.py from saved run logs and result files; nothing is hand-entered. Labels such as NOT RUN, NOT AVAILABLE, BLOCKED or SIMULATED mark results that do not exist.

Contents

1  Scope and method

2  Status table

3  Does an actual AI model exist?

4  Backend and frontend integration verification

5  Remaining work

6  Verification commands executed

(Right-click → Update Field in Word if the contents list appears empty.)

# 1  Scope and method

This audit inspected the workspace (frontend/, backend/, dataset/TR-6/, dataset-preparation/tr6-audit/, Foresight-TR6-plus/, releases/, ml/, artifacts/) and re-executed the verification commands listed in Section 6. A component is marked COMPLETE only when a saved run, measurement or executed test supports it; the existence of code alone is never counted as completion.

# 2  Status table

Table 1. Component status (COMPLETE / IN PROGRESS / BLOCKED / NOT IMPLEMENTED).

| Component | Status | Evidence (local paths) | Measured result / note |
| --- | --- | --- | --- |
| Primary ViT classifier + checkpoint | COMPLETE | artifacts/runs/vit_b16_primary/best.pt (343.3 MB); deployed copy backend/models/foresight_vit.pt (SHA-256 identical, prefix 49c40d4f65f9) | ViT-B/16, 2 heads; trained 12 epochs (54.7 min); best epoch 9 by validation |
| Dataset used / eligible samples | COMPLETE | artifacts/dataset/v1/split_manifest.csv, split_summary.json | TR-6 sRGB; 5,335 eligible unique contents of 10,776; exclusions: conflicting_spoilage_labels 170, modality_out_of_scope_thermal 5,084, no_spoilage_label_normal_only 187 |
| 60 / 20 / 20 split | COMPLETE | split_summary.json; test M05 | 3,177 / 1,087 / 1,071 = 59.55% / 20.37% / 20.07% |
| Duplicate- and group-aware split verification | COMPLETE | tests M01–M07; data/split_leakage_comparison.csv | 0 content hashes and 0 sessions shared across splits; 49/64 test sessions share a capture day with train (disclosed) |
| GAN augmentation + comparison vs baseline | COMPLETE | artifacts/experiments/gan/; artifacts/runs/abl2_*; Document A | cDCGAN trained (train split only), 480 images; controlled 3-condition comparison: 9/9 runs complete |
| DnCNN noise removal | COMPLETE | artifacts/experiments/dncnn/, dncnn_v2/ | v1: 1,065 steps (under-trained); v2 resumed to 3,821 steps |
| Noise robustness + noise-component analysis | COMPLETE | data/noise_robustness.csv; artifacts/experiments/noise_profile.json | 36 corrupted-test evaluations (Gaussian, salt & pepper, speckle × 3 levels × denoisers); intrinsic noise σ≈0.0032 |
| K-means clustering | COMPLETE | artifacts/experiments/kmeans/ | frozen-ViT features, k=6: NMI(produce) 0.950 on test |
| XAI implementation + explanations | COMPLETE | backend/inference.py (served), artifacts/experiments/xai/; Document B | attention rollout; deletion test drop 0.192 vs random 0.020; stability ρ(flip) 0.95 |
| U-Net segmentation | BLOCKED | Foresight-TR6-plus/annotations/ (12 proposal-only masks) | 0 human-reviewed masks (annotation status: pending_review 12, pending 84); training on proposals would be fabricated ground truth |
| YOLO detection | NOT IMPLEMENTED | — | TR-6 images are single-item with no bounding boxes; detection not justified for the current data |
| FastAPI backend | COMPLETE | backend/main.py, inference.py, db.py; 23 backend tests | real checkpoint loaded at startup; validation, structured errors, CORS, SQLite history, PDF, XAI |
| React frontend integration | COMPLETE | frontend/src/api.js, pages; build + 7 Vitest tests + UI contract check | 44/44 UI-consumed fields present in real responses; browser checks passed |
| Database + prediction history | COMPLETE | backend/db.py; test B16; E2E E06–E07 | SQLite; persists across restart; uploaded images not stored |
| Automated + end-to-end testing | COMPLETE | evidence/pytest_final.log, vitest.json, e2e_smoke_final.json | pytest 33 passed in 4.86s; Vitest 7/7 passed; E2E 11/11 checks |
| TR-6+ dataset extension + validation | IN PROGRESS | Foresight-TR6-plus/; evidence/tr6plus_validation_rerun_2026-10-15/ | validator PASS (0 errors); noise pilot 120/120 derivatives; human annotation 0/96 |
| IEEE DataPort publication readiness | IN PROGRESS | releases/Foresight-TR6-plus-dataset-v1.1.0.zip; Document G | metadata package built and checksummed; upload, authorship, DOI require your action; not uploaded |

# 3  Does an actual AI model exist?

Table 2. Questions on the existence and integration of a genuine AI model.

| Question | Answer | Evidence |
| --- | --- | --- |
| 1. Which AI/ML models are implemented? | ViT-B/16 two-head classifier (deployed); ViT-S/16 (ablations); class-conditional DCGAN; DnCNN denoiser; logistic-regression baselines on colour histograms and frozen ViT features; K-means; attention-rollout XAI. U-Net, shelf-life regression and YOLO are NOT implemented. | ml/, backend/inference.py |
| 2. Which have been trained? | ViT-B/16 primary (1 run); ViT-S/16 (4 v1 runs + 9 controlled v2 runs + 3 day-split runs); cDCGAN (41 epochs); DnCNN; both logistic-regression baselines; K-means fitted on train. | artifacts/runs/, artifacts/experiments/ |
| 3. Which checkpoints exist and where? | artifacts/runs/vit_b16_primary/best.pt and its deployed copy backend/models/foresight_vit.pt; artifacts/runs/*/best.pt for every ViT-S run; artifacts/experiments/gan/cdcgan.pt; artifacts/experiments/dncnn/dncnn.pt, dncnn_v2/dncnn.pt. | file listing |
| 4. Which models does the backend load? | Only the ViT-B/16 checkpoint, loaded once at startup (version vit_b16_primary@epoch9, device mps). GAN, DnCNN and baselines are research-only. | /health, /api/models |
| 5. Does the frontend invoke genuine inference? | Yes. The UI posts the image to POST /api/analyze; the response comes from the ViT forward pass. Verified through the browser UI and by sending 60 held-out originals through HTTP (produce 60/60, spoilage 57/60 correct). | evidence/e2e_smoke_final.json |
| 6. Are any predictions mock/hard-coded/simulated? | No in the default configuration. mock_model.py keeps a random simulator for UI development only; it runs only when FORESIGHT_MOCK_MODE=1 (default 0) and every such response is labelled DEMO MOCK DATA (test B15). Hard-coded fake detections ("Apple 98%") and fixed values were removed from the UI. Nutrition facts and tips are static reference text, not predictions. | test B15, UI contract check (mock=false) |
| 7. Is a working AI component demonstrable from upload to UI? | Yes: upload → validation → decode/EXIF/resize → ViT-B/16 → softmax → deterministic result composer → JSON → React card with attention-rollout overlay → SQLite history. | Document E, Section 7 |
| 8. What remains before it is an *integrated AI application* in the full specified sense? | It already is an integrated single-model AI application. The originally specified multi-model scope still lacks: reviewed decay masks → U-Net; valid time-to-endpoint labels → shelf-life; bounding boxes → detection; evaluation on real-world (non-lab) photos; calibration; third-party deployment. | Section 5 |

# 4  Backend and frontend integration verification

Table 3. Integration questions and evidence.

| Question | Answer | Evidence |
| --- | --- | --- |
| Is the backend implemented and runnable? | YES | uvicorn on :8000 served all E2E checks; /health → status ok |
| Does it load a real trained checkpoint? | YES | model_version = vit_b16_primary@epoch9; tests R01–R04 use the real checkpoint |
| Does upload produce a genuine model prediction? | YES | E2E E05: 60 full-resolution held-out images via HTTP; browser upload verified |
| Do API schemas match frontend expectations? | YES | 44/44 UI-consumed fields present in live responses (evidence/ui_contract_check.json); nullable days/decayPct rendered as 'Not available'/'Pending annotation' |
| Do dashboard, analysis and history work? | YES | browser checks (Analyze, History, Dashboard, About); E2E E06–E07; Vitest ItemCard/About tests |
| Is persistent history implemented and tested? | YES | SQLite backend/foresight.db; test B16 survives app restart |
| Are mock responses disabled by default and labelled? | YES | FORESIGHT_MOCK_MODE default 0; test B15; Vitest 'DEMO MOCK DATA' test |
| Does the frontend production build pass? | YES | ✓ built in 369ms |
| Do backend tests and a real E2E smoke test pass? | YES | pytest: 33 passed in 4.86s; E2E: 11/11 |

Table 4. Implemented API endpoints (contract used by frontend/src/api.js).

| Method | Path | Purpose / response |
| --- | --- | --- |
| GET | /health, /api/health | status, model_loaded, model_version, model_error, mock_mode, device |
| GET | /api/models | status of ViT (loaded) and of U-Net / shelf-life / YOLO / DnCNN (with reasons) + held-out test metrics |
| POST | /api/analyze?xai=true | multipart photo (JPG/PNG/WEBP ≤15 MB) → scan_id, model_version, warnings, disclaimer, timing, items[] (produce, spoilage, confidences, XAI overlay) |
| GET | /api/history, /api/history/{scan_id} | persisted scans (no images stored) |
| GET / DELETE | /api/inspections | list / clear history (used by History & Dashboard) |
| GET | /api/stats, /api/report, /api/report/pdf, /api/tips, /api/nutrition/{name} | dashboard statistics, text/PDF report, static content |

# 5  Remaining work

Table 5. Items that cannot honestly be called complete.

| Item | Status | What is required |
| --- | --- | --- |
| U-Net decay segmentation | BLOCKED | Human-reviewed decay masks (≥ a few hundred) with a written rubric; currently 0 reviewed, 12 machine proposals. |
| Shelf-life regression | BLOCKED | Measured time-to-endpoint labels; TR-6 provides none. |
| YOLO detection | NOT IMPLEMENTED | Multi-item photographs with bounding-box annotations. |
| Real-world generalisation | NOT RUN | A labelled set of phone photos outside the TR-6 lab setting. |
| Human annotation (TR-6+) | IN PROGRESS | 0 of 96 pilot images annotated by a human in Label Studio/CVAT. |
| Third-party deployment | NOT IMPLEMENTED | Host with ≥1.5 GB RAM for the backend; static host for frontend/dist. |
| IEEE DataPort submission | IN PROGRESS | Your IEEE account, author list, upload; DOI assigned only after submission. |

# 6  Verification commands executed

- python3 dataset-preparation/tr6-audit/audit_tr6.py --dataset dataset/TR-6 --output dataset-preparation/tr6-audit/output_rerun_2026-10-15 — identical to the prior audit on every compared summary field

- .venv/bin/python -m pytest backend/tests ml/tests -v → 33 passed in 4.86s

- cd frontend && npm test (Vitest) and npm run build

- .venv/bin/python scripts/e2e_smoke.py --n 60 and scripts/check_ui_contract.py against running servers

- Foresight-TR6-plus/scripts/validate_extension.py --hash-mode pilot on a scratch copy (originals untouched)